Service Document Number: [#}
Version: v1.0
Date: 21 June 2022
# Incident Response Plan

## Interpretation

  1. This incident response plan (“Incident Response Plan”) relates solely to GOV.UK Sign In as governed by a memorandum of understanding (“MoU”) entered into between the relevant Relying Party and The Minister for the Cabinet Office (as represented by the Government Digital Service) (“GDS”).
  2. Capitalised terms used in this Incident Response Plan shall have the same meaning as ascribed to them in Schedule 1 of this Incident Response Plan, unless otherwise defined herein.

## Purpose

  1. The Incident Response Plan sets out:

    1. suggested actions to be taken by GDS upon the occurrence of an Incident;

    1. guidance for classifying Critical Incidents; and

    1. further suggested actions to be taken by GDS if a Critical Incident is identified.

  1. The Incident Response Plan is a Service Document.

## Incident Classification

  1. Upon GDS becoming aware of an Incident or being made aware of an Incident by the Relying Party’s submission of an Incident Report (in each case the point of “Incident Notification”), GDS will appoint an appropriately qualified member of GDS’ technical team to act as the lead contact in respect of the Incident (“Incident Lead”). The Incident Lead shall, amongst their other responsibilities, be responsible for triaging the Incident to establish whether, in accordance with this Paragraph 3, such Incident constitutes a Critical Incident.

  1. In determining whether an Incident is a Critical Incident, the Incident Lead shall have regard to, amongst other considerations:

    1. the number of Users affected by the Incident and impact of the Incident upon the affected Users;

    1. the extent that other systems outside GOV.UK Sign In and services outside of the Relying Party and the Relying Party Services are affected; and

    1. the reputational impact of the Incident upon GDS, the Relying Party, the Relying Party Services and the Crown.

  1. The following is a non-exhaustive list of Incidents that individually could constitute a Critical Incident:

    1. a significant number of Users being unable to create an account or being unable to log in using their correct credentials;

    1. a significant number of Users being unable to access the relevant identity checks in order to verify their identity;

    1. system issues which severely inhibit a significant number of Users’, or a Relying Party Service’s, use of GOV.UK Sign In (such as ‘Manage your account’ or ‘Manage your client’ features not working or pages within GOV.UK Sign In erroneously showing as being no longer available);

    1. an actual or suspected cybersecurity attack;

    1. an actual or suspected data breach event;

    1. a significant number of communications sent by Users or a Relying Party Service under the normal operations of GOV.UK Sign In fail to send; or

    1. suspicious activity, such as traffic to GOV.UK Sign In from an unrecognised source.

  1. Upon triaging an Incident, GDS will:

    1. endeavour to provide a Response by the Response Time and Updates by the Update Time in accordance with the table set out below:

Incident Classification	Response Time	Update Time
Critical Incident	Within 30 minutes of Incident Notification (within and outside of Supported Hours)	Within 2 hours of Incident Notification (and every 2 hours thereafter) (within and outside of Supported Hours)
Incident	Within 1 Business Day of Incident Notification	Within 2 Business Days of Incident Notification (and at regular intervals thereafter)

    1. assign such staff and resources as is reasonable to undertake the activities necessary to remedy the Incident in a timely manner, taking always into account the nature of the Incident and the operational and reputational impact that such an Incident has upon the Relying Party, any Relying Party Service, the Users and the Crown; and

    1. if such Incident is classified as a Critical Incident, comply with the provisions of Paragraph 4.

  1. For the avoidance of doubt, GDS will only provide Updates while an Incident is continuing, and such obligation shall cease once the relevant Incident has been remediated.

## Critical Incident Workflow

  1. Upon a Critical Incident being identified by the Incident Lead, and in addition to GDS’ obligations under Paragraphs 3.4.1 and 3.4.2 of this Incident Response Plan and elsewhere in the MoU, GDS will undertake the actions as set out below.

#### Notifications

  1. The Incident Lead will make each affected Relying Party and any appropriate government departments, teams and personnel aware of the Critical Incident and provide such recipients with all relevant information necessary. In any event, the Incident Lead will inform:

    1. the GDS senior leadership team; and

    1. the Cyber security team if the Incident involves a cyberattack, data breach or security breach.

#### Support teams

  1. The Incident Lead shall appoint appropriately qualified individuals within GDS to undertake the following roles while a Critical Incident is ongoing:

    1. a “Technical Lead”, who will lead the team responsible for the technical investigation of the Critical Incident which will, amongst other objectives, work to establish the root cause of the Critical Incident; and

    1. a “Comms Lead”, who will be responsible for coordinating Updates and any other communications to affected Relying Parties and other interested parties.

#### Post-Incident Review

  1. As soon as reasonably practicable upon a Critical Incident being resolved, the Incident Lead will undertake a post-incident review (“PIR”). The objectives of a PIR are to:

    1. understand how the Critical Incident occurred;

    1. identify how such Critical Incident can be avoided or mitigated in the future; and

    1. support the continuous improvement of GDS’ Incident response and wider cybersecurity capabilities.

  1. GDS shall communicate the outcome of the PIR to the affected Relying Party, with the method, format and content of such communication being at the discretion of GDS.

## Relying Party Assistance

  1. The Relying Party will, upon request from GDS, provide GDS with reasonable cooperation and assistance to support the timely mitigation and remediation of a Critical Incident.

# SCHEDULE 1 DEFINITIONS
Terms defined in the Incident Response Plan, unless defined therein, shall have the meaning as ascribed to them below.

“Business Day” means a day other than a Saturday, Sunday or a public holiday in England when banks in London are open for business;

“Critical Incident” means an Incident which is ascribed a “Critical Incident” classification in accordance with the Incident Response Plan;

“Crown” means the government of the United Kingdom (including the Northern Ireland Executive Committee and Northern Ireland Departments, the Scottish Executive and the National Assembly for Wales), including, but not limited to, government ministers, government departments, government offices and government agencies and "Crown Body" is an emanation of the foregoing;

“GDS” has the meaning given to it in paragraph 1.1;

“GOV.UK Sign In” means such services as GDS accepts the Relying Party as recipient of from time to time under and subject to the MoU;

“Incident” means an occurrence of a failure to deliver any part of GOV.UK Sign In in accordance with the MoU;

“Incident Lead” has the meaning given to it in paragraph 3.1;

“Incident Notification” has the meaning given to it in paragraph 3.1;

“Incident Report” means the online form found at https://www.sign-in.service.gov.uk/contact-us, or other such URL as made known to the Relying Party by GDS from time to time, through which a Relying Party may report any Incident to GDS;

“Incident Response Plan” has the meaning given to it in paragraph 1.1;

“MoU” has the meaning given to it in paragraph 1.1;

"Other Central Government Body" means a body listed in one of the following sub-categories of the Central Government classification of the Public Sector Classification Guide, as published and amended from time to time by the Office for National Statistics:
  1. Non-Departmental Public Body or Assembly Sponsored Public Body;
  2. Non-Ministerial Department; or
  3. Executive Agency,
excluding any Crown Body;
“PIR” has the meaning given to it in paragraph 4.4;

“Relying Party” means any Crown Body or Other Central Government Body that is a party to the MoU;

“Relying Party Service” means a service provided by the Relying Party using, or in respect of which the Relying Party wishes to use, GOV.UK Sign In;

“Response” means an acknowledgement of the occurrence of an Incident given by GDS to an affected Relying Party, the method by which such Response is communicated being at GDS’ discretion;

“Response Time” means the time by which GDS is to provide a Response in accordance with Paragraph 3.4.1;

“Service Document” means the GOV.UK Sign In related documents which detail technical and/or procedural requirements (i) relating specifically to one or more of the services offered as part of GOV.UK Sign In, or (ii) which are generally applicable to GOV.UK Sign In, as made available by GDS in writing (including via its nominated developer portal or website) and as updated or replaced by GDS in writing from time to time;

“Supported Hours” means 09:00 to 17:00 on any Business Day;

“Update Time” means the frequency by which GDS is to provide Updates in accordance with Paragraph 3.4.1, the method by which such Updates are communicated being at GDS’ discretion;

“Updates” means updates given to a Relying Party affected by an Incident, which may include, as appropriate, the progress of any remedial activities employed in respect of the Incident and/or details of the root cause of the Incident; and

“User” means any person seeking to access or who has accessed a Relying Party Service by creating an account or using an existing one.